## Slide 1
CunyPlus
CUNYTech Prep (CUNY Tech Talent Pipeline)
Martin Kowaleff
Min Chen
Zhimin Wang
GitBits

## Slide 2
Home
Discussions
Log In
CUNYPlus
Big Slider
News
Meet Up
Activity
School
Sign Up
Notes: Home Page

## Slide 3
Username:
Password:
Sign Up
Log in
Pictures
Home
Log In
CUNYPlus
Sign Up
Discussions
Notes: Log in Page

## Slide 4
Pictures
Email: @[drop down list].cuny.edu
Username:
Password:
Repeat password:
First Name:
Last Name:
Major: [drop down]
Submit
Home
Log In
CUNYPlus
Sign Up
Discussions
Notes: Sign up page

## Slide 5: Thank You for Signing Up/ Automatic Route
Please verify your account by logging in to your school email and following the confirmation link.
Home
Log In
CUNYPlus
Sign Up
Discussions

## Slide 6: Meet Ups
Internship
Activities
Meetup/ Events
Major
Comment:
Group1
Group2
More
Home
Log Out
CUNYPlus
Sign Up
Discussions

## Slide 7: Groups
Internship
Activities
Posts
Major
Comment:
Group1
Group2
More
Home
Log Out
CUNYPlus
Sign Up
Discussions

## Slide 8: Major
Internship
Activities
Major
Major
Discussion
Group1
Group2
More
Home
Log Out
CUNYPlus
Sign Up
Discussions

## Slide 9: Create Post
Title:
Content:
Submit
Cancel
[Drop Down List]
Group:
Home
Log Out
CUNYPlus
Sign Up
Discussions

## Slide 10: User types & functionalities
Students:
Create User Account
Delete User Account
Log in/out
Create Post
Delete Post
View Post
Edit Post
Reply Post
Join Group
Create Group
Quit Group
Add Friends
Delete Friends
Search Friends/Groups
Moderators
Add Group Member
Delete Group Member
Verify Request
Create Post
Delete Post
Send Notification to Group Members
Promote Group Member
Promote Activities/Events
Administrators:
Log in/out
Audit database
Implement Update
Manage Users Account/Activities
Manage Groups/Activities
Manage Moderators
Run Maintenance
Debug
Generate Reports
Add/Remove Files

## Slide 11: Weekly Tasks
Week 1:
Define project scope
Analyze project requirements and functionalities
Finalize resources analysis /data type/ user type
Develop project schedule/plan
Complete website layout design
Design web functional and directory trees
Develop basic web pages
Continue to work on express js
Design web database
Week 2:
Design UML diagrams
Create Work Breakdown Structure (WBS)
Continue to work on web pages
Implement web layout design to actual web pages
Develop communication application
Design User functionalities in database
Optimize web routes
Create database based on design

## Slide 12
Test ID | Test Name | Test Description | Tester | Test Date | Test Status (Pass/Fail/Not Tested)
T1.01 | New User | Create a New Account / Verify School Email | Software Engineer |  | Not Tested
T1.02 | Existing User | Login/Logout Account | Software Engineer |  | Not Tested
T1.03 | Post | Create Post | Software Engineer |  | Not Tested
T1.04 | Delete Post | Delete User Posts | Software Engineer |  | Not Tested
T1.05 | Join Group | Check If Users can join groups | Database Engineer |  | Not Tested
T1.06 | Create Group | Check If Users can create group | Software Engineer |  | Not Tested
T1.07 | Database Test | Check If Data is Accurate | Software Engineer |  | Not Tested